| Objective 1: Incorporate the WMI vision into general and specific area plans. |  |  |
| --- | --- | --- |
| Action 1: Incorporate the WMI Vision in general and specific area plans. Communications Subgroup (COS) conducted outreach to WMI Signatory agencies and organizations regarding the WMI Watershed Action Plan and to renew as WMI Signatories. The Land Use Subgroup (LUS) supported the Santa Clara Valley Urban Runoff Pollution Prevention Program (SCVURPPP) Development Policies Comparison Project to review current development policies and ordinances of local governments. |  |  |
| Outcomes | Challenges | Next Steps |
| - Obtained the renewal of 22 out of 31 Signatory agencies and organizations. - Utilized the Water Resources Protection Collaborative (WRPC) as the link to planning officials, to try to influence changes related to watershed protection and stream setbacks in plans, ordinances, and policies. - Devised a set of tools to facilitate outreach to planning officials: Action Plan Factsheet, Action Plan Implementation Factsheet, presentation materials, and a report on the results of a Public Visioning Survey. - Completed the Comparison of Development Policies. Local agencies are using it to evaluate their own policies and ordinances. - Four long-term Core Group members attend meetings of the WRPC and report to the Core Group as liaisons. | - General plans and ordinances are not modified frequently; need to identify appropriate input. - Finding ways to collaborate and coordinate with the WRPC without competing for local resources. | - Continue to coordinate with WRPC. - Develop an outreach strategy to planning officials in coordination with the evolution of the WRPC. - Present the WMI Vision to planning officials and decision-makers. - Identify and support changes to plans, ordinances, and policies that promote WMI objectives when they are happening within the cities. |
| Grade: Barely Met Expectations |  |  |

| Objective 2: Promote drainage systems that detain or retain runoff |  |  |
| --- | --- | --- |
| Action 1: Conduct Site Design Training Dialogues LUS co-hosted with SCVURPPP five well-attended and well-represented workshops to discuss issues and potential conflicts related to better site design implementation |  |  |
| Outcomes | Challenges | Next Steps |
| - Better understanding of issues and conflicts that may hinder the implementation of better site designs. A list of hurdles and solutions was compiled. - Secured experts from different fields to provide information on underlying issues and help brainstorm innovative site design elements. Obtained stakeholder input on issues and solutions. - SCVURPPP produced the report “Developments Protecting Water Quality – A Guidebook of Site Design Examples” to provide local examples of projects and to encourage the use of site design measures that benefit water quality. | - Need for multi-jurisdictional involvement and outreach. - Difficulty in obtaining financial institution support for alternative design implementation. - Costs for best management practices are not totally known or may be higher. - Reluctance to “try new things”. | - Continue compile solutions to address potential hurdles to better site designs. - Conduct outreach to fiscal lenders to show proven designs to encourage them to fund developments that use such designs. - Supported San Jose’s 301(h) grant application for the Public Safety Runoff Reduction Project as a demonstration project for porous paving. - Track and promote San Jose’s porous paving demonstration project (if grant awarded). |
| Grade: Partly Exceeded Expectations |  |  |

| Objective 3: Integrate Planning of Floodplains and Riparian Corridors Objective 7: Use integrated multi-objective planning and adaptive management for in-stream projects |  |  |
| --- | --- | --- |
| Action 1: Provide a forum to resolve the conflicts surrounding development in the Upper Penitencia watershed The WMI Core Group established the Upper Penitencia stakeholder workgroup to resolve issues with respect to the flood control alternative, anadromous fish habitat, bridge construction and development setbacks. The Upper Penitencia workgroup also identified training needs of stakeholders in the areas of hydrology and resource agency jurisdictions and permitting and initiated this training. |  |  |
| Outcomes | Challenges | Next Steps |
| - The Upper Penitencia workgroup laid the groundwork for changing the way that agencies work together on development projects near creeks and developed criteria for resource agency notification on public/private development within the riparian corridor. - Stakeholders agreed on the most environmental beneficial alternative. - Success in the process advanced the issue of property acquisition, and contributed towards the creation of the Coyote Watershed Interagency Work Group. - Recognition for the WMI to act as a stakeholder forum for major projects/processes that will affect the basin. | - Need to identify a lead agency to champion GIS integration efforts countywide. - Need to successfully transition the lessons learned by this group to the WRPC process. | - Produce a GIS map to identify projects near creeks that need inter-agency coordination. - Prevent similar conflicts by conducting training and education, developing guidance for planners, and stressing the need for coordination. - Determine the width needs of streams (for stable and ecologically healthy channels) for the creeks within the SCVWD jurisdiction. - Add links on WMI website to Permit/Planning websites of cities, the County, the District, and the resource agencies. - Develop a mechanism for Prioritization or Ranking of creeks so that agencies will know when they are dealing with a critical area for coordination and the relative importance of that area. |
| Grade: Exceeded Expectations |  |  |

| Objective 3: Integrate Planning of Floodplains and Riparian Corridors Objective 7: Use integrated multi-objective planning and adaptive management for in-stream projects |  |  |
| --- | --- | --- |
| Action 2: Provide a forum to provide input on the preparation of Watershed Stewardship Plans The WMI Core Group convened the Stewardship Planning Workgroup (SPW) to create a discussion forum for the preparation of three stewardship plans for West Valley, Lower Peninsula and Guadalupe Watersheds. The SPW held nine meetings with participants from up to ten agencies and organizations, and a mailing list of over 110 individuals was maintained for communication and input to the planning process. |  |  |
| Outcomes | Challenges | Next Steps |
| - Public input was incorporated into the planning process and methodology for coarse-scale and fine-scale analysis. - SPW participants provided data to the Project Team. - The SCVWD Stewardship Planning Process was used to illustrate an example of multi-objective integrated planning. | - Difficulty in communicating the existing data to a broad audience. - Need for clarification of the purpose and level of stakeholder input. - Need for a consistent level of participation by stakeholders throughout the process, and for SCVWD Executive participation. | - Work with SCVWD to devise outreach tools to communicate the Stewardship Plan outcomes. - Regularly communicate decisions. - Support the SCVWD’s use of the Stewardship Plans as an iterative process to identify feasible projects. |
| Grade: Met Expectations |  |  |

| Objective 3: Integrate Planning of Floodplains and Riparian Corridors Objective 7: Use integrated multi-objective planning and adaptive management for in-stream projects |  |  |
| --- | --- | --- |
| Action 3: Pilot the support of Watershed Councils and assess the feasibility of local Watershed Councils The WMI Core Group formed the Watershed Council Suport Subgroup to support the efforts of the Stevens and Permanente Creeks Watershed Council (SPCWC). The Watershed Assessment and Monitoring Subgroup (WAMS) is conducting a survey of existing local watershed groups to help determine the viability and potential of watershed groups. |  |  |
| Outcomes | Challenges | Next Steps |
| - Increased agency participation in the SPCWC. - Assisted in obtaining a grant and resources towards stream monitoring, clean up, public outreach, and a funding plan. - Enabled the SPCWC’s coordination on the Watershed Stewardship Plans, including assisting with data gathering. - Demonstrated that Watershed Councils can be fostered with relatively small inputs of funding and resource support, if community interest is especially strong. | - Finding resources to assist in formation of new watershed councils or replicate efforts of successful watershed councils. - Additional participation from agencies is needed and desired, but agency staffing and budget issues present obstacles. | - Find a Chair for the Watershed Council Support Subgroup, and meet more regularly. - Continue to develop ideas for CALFED support and FAHCE staff participation. - Continue to support existing watershed groups to identify their needs. 4. Use information from WAMS survey to identify groups that could benefit from WMI assistance. |
| Grade: Met Expectations |  |  |

| Objective 4: Integrate water resources planning (water conservation and recycling). |  |  |
| --- | --- | --- |
| Action 1: Coordinate on an Integrated Regional Water Management Plan (IRWMP) COS members participated in the Bay Area-wide Integrated Regional Water Management Plan (IRWMP), the goal being to integrate water resources with watershed protection, in order to obtain State funding for various needs. COS members submitted information from the Watershed Action Plan for the watershed management chapter of the IRWMP. |  |  |
| Outcomes | Challenges | Next Steps |
| Assisted with establishing the CA Coastal Conservancy as the lead to prepare the watershed chapter of the IRWMP. | - Need clarification on level of detail/specificity for project information in the watershed chapter. - Find a way to reference specific projects in order to facilitate funding requests, while avoiding competition among geographic areas. | Review draft Watershed Chapter. Brainstorm a list watershed restoration projects for inclusion in the IRWMP. |
| Grade: Met Expectations |  |  |

| Objective 5: |  |  |
| --- | --- | --- |
| ## Action 1: Support the request to host or participate in a stakeholder process for the HCP/NCCP The WMI received request to engage in a stakeholder process for the HCP/NCCP for Coyote, Pajaro and Uvas-Llagas waterheds, and convened a well-represented and well-attended meeting to learn about the HCP/NCCP plans and to provide input on the stakeholder process. |  |  |
| Outcomes | Challenges | Next Steps |
| The partnering agencies for the HCP/NCCP considered the input given on the stakeholder process. | The geographic scope extended outside the Santa Clara Basin. The partnering agencies developed a process that does not use the WMI’s consensus-based approach to decision-making. | Submit recommendations on stakeholder process. Continue to track the HCP process. Consider representation in the stakeholder group being formed. |
| Grade: Met Expectations |  |  |

| Objective 6: Promote a comprehensive, integrated, stakeholder-based planning process for the salt pond restoration |  |  |
| --- | --- | --- |
| Action 1: Participate in the South Bay wetlands restoration / Salt Pond restoration planning WMI Co-Chairs sent a letter of support and offered to host the South Bay stakeholder group. WAG members and individual stakeholders participated in the Salt Pond Stakeholder forum to track and provide updates to WMI stakeholders. |  |  |
| Outcomes | Challenges | Next Steps |
| Recognized the importance of this restoration effort for the WMI’s planning process and the need to closely track the outcomes and plans from this stakeholder process. | No challenges were reported. | Incorporate and apply the decisions made to future restoration efforts. Individual WMI Stakeholders shall continue to participate on behalf of their agencies and provide updates to the WMI. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 1: Provide a forum to research emerging contaminants in San Francisco Bay The WMI Core Group formed the Emerging Contaminants Workgroup, whose mission was to provide a forum to discuss issues related to emerging contaminants of concern. Participants include scientists, engineers, regulatory and local agency staff, environmental advocates, water retailers, health practitioners, and community members representing thirteen organizations and agencies. |  |  |
| Outcomes | Challenges | Next Steps |
| - The EC Workgroup provided educational material (Factsheet on Endocrine Disrupting Chemicals, White Paper on Pharmaceuticals) as part of a conflict resolution between residents and property managers over use of recycled water. - The EC Workgroup prioritized a list of emerging contaminant topics in order of importance, based on a variety of criteria. - The EC Workgroup won a 2003 CCMP Implementation Award for the Regional Collaboration to Understand Endocrine Disrupting Compounds and Potential Impacts on Water Reuse in the Santa Clara Basin. | - Implementation of projects will rely on balancing weight of evidence and precautionary principle. - Regulatory requirements and data do not exist for many emerging contaminants. - Getting buy in from all agencies involved, including agreement on how the information is portrayed. - There is a need to educate local government agencies regarding the issues involving emerging contaminants. - Emerging contaminants are not always a water issue, many times the emerging contaminant is a multi-media contaminant and therefore requires a broader strategy. | - Continue to educate the public regarding how to minimize the release of specific contaminants into the Bay. - Finalize the series of white papers on contaminant topics, using the prioritized list. - For each contaminant topic, determine whether there is a need for a Factsheet, who to target, and how to publicize the information to them. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 2: Coordinate on POTW Permits The WMI formed a Permit Workgroup, which met for two years to facilitate the permit process and achieve consensus on Publicly Owned Treatment Works (POTW) Permits. |  |  |
| Outcomes | Challenges | Next Steps |
| Resolved virtually all issues prior to permit issuance. | Need to start discussions early in the process to allow more time for issue resolution. Need effective two-way communication between the regulatory agency and the POTWs. | Individual agencies to conduct special studies as required in their permits to form the basis for the next round of POTW permits. Hold annual meetings of the Permit Workgroup to discuss permit issues and get a head start on the permit issuance process. |
| Grade: Partly Exceeded Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 3: Track & encourage pollutant specific plans (Mercury) The WMI formed the Guadalupe Mercury TMDL work group to provide input at key stages of the development of the Guadalupe Mercury TMDL. |  |  |
| Outcomes | Challenges | Next Steps |
| - The Workgroup helped facilitate data collection. - The following documents were developed and revised based on comments from the Workgroup: The Conceptual Model, the Loading & Sources Synoptic Survey, and the Draft and Final Data Collection Report. | - Obtaining funding for implementation. - The threat of litigation made it difficult to proceed. - It is difficult to develop an allocation compatible with the Bay Hg TMDL adopted by the SF Regional Water Quality Control Board. | - Finalize the data collection report. - Support the Regional Board’s efforts in determining the TMDL. - Support the goal of the work group to present the TMDL to the RWQCB without public objections. - Continue to conduct outreach to fish consumers and others in the watershed. |
| Grade: Partly Exceeded Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 4: Track & encourage pollutant specific plans (Sediment for San Francisquito Creek) The WAMS fostered a process for the development of the San Francisquito Sediment TMDL. A Limiting Factors Analysis (LFA) is being performed to determine whether sediment is limiting steelhead restoration. The Sediment Budget and LFA will determine the need for a Sediment TMDL, and provide background data for the TMDL, if needed. |  |  |
| Outcomes | Challenges | Next Steps |
| - Completed a Sediment Budget, which concluded that most of the sediment is natural but some is anthropogenic. - Identified management practices to reduce sediment loading. | Difficulty in determining limiting factors, separating the negative effects of sediment from the negative effects of other factors. | Complete the LFA and determine the need for a sediment TMDL. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 5: Track & encourage pollutant specific plans (Trash) WMI representatives convened a joint meeting with SCVURPPP and WRPC, in a planning effort to coordinate a pilot project addressing trash problem areas. SCVURPPP co-permiteees identified hotspots for trash problem areas. SCVURPPP and the Regional Water Quality Control Board conducted training for local agency staff on methods for assessing trash problem areas. |  |  |
| Outcomes | Challenges | Next Steps |
| - SCVWD and City of San Jose contributed funding towards a Coyote Creek cleanup in 2004, coordinated and conducted by Friends of Coyote Creek and Western Waters Canoe Club. Over 4,000 pounds of trash were removed by local volunteers. - Activities implemented thus far to address trash problems have resulted in keeping trash on the “watch” list for TMDL development, rather than placing it on the 303 “d” list. - Coordination between local agencies is occurring to help address overlapping jurisdictional trash problem sites. - SCVURPPP co-permittees are implementing local assessments of trash problem areas using the Keep America Beautiful or Rapid Trash assessment methods. | - Need region-wide efforts to address the social/political problems of homelessness and encampments. - Need better coordination between state agencies (e.g., Cal Trans) and local agencies to address litter sources and prevention activities. - Implementation needed by both social services and environmental services. | - SCVURPPP co-permitees work with other agencies to identify causes and potential solutions to assessed trash problem sites. Begin implementation of outreach or actions to address problem areas. - SCVURPPP co-permitees to continue assessments to determine if actions are having an impact on trash reduction. Revise list of spots as some problems are addressed and others become more problematic. - Find ways to implement region-wide coordinated efforts for trash problems coming from CalTrans roadways and for dealing with homelessness issues. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 6: Track & encourage pollutant specific plans (Stevens Sediment Plan) The WAMS provided a venue for stakeholder review and discussion of the SCVURPPP Watershed Analysis and Sediment Management Practice Assessment for Stevens Creek in FY 03-04. |  |  |
| Outcomes | Challenges | Next Steps |
| Facilitated input into the public process and the development of this pollutant management plan. | No challenges reported. | - Continue to provide stakeholder input and technical reviews to projects and action plans for pollutants of concern in the South Bay. 2. Identify areas where WE&O can help educate the public about the issues in local creeks regarding sediment and best management practices to prevent streamside impacts from residential activities. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| Action 7: Conduct an evaluation of assessment approaches and plan for next watershed assessments The WAMS reviewed and evaluated the CA Watershed Assessment Manual (CWAM). The WAMS continues to update and compile meta-data information for the Stream Studies Inventory annually. The WAMS compiled a reference list of assessments for the Stewardship Planning process (SPW). The WMI Core Group convened the Indicators Workgroup to identify assessment questions and a short list of watershed indicators for the WMI and the WRPC. |  |  |
| Outcomes | Challenges | Next Steps |
| - WAMS compiled a list of questions to be addressed in urban stream assessment efforts and provided them to others reviewing watershed assessments methods, and also provided comments on the draft CWAM. - WAMS completed a major update to the Stream Studies Inventory in 2004. - WAMS provided input on the methodologies for the Watershed Stewardship Plans. | - Avoiding a duplication of efforts since there was an existing effort to evaluate assessment approaches (the CWAM). - Other types of watershed assessments are being done by SCVURPPP and the SCVWD, therefore, there is a significant question as to whether there is a need and funding for WMI watershed assessments, given the current staff and program resource level. | - Support the use of CWAM as a tool and resource for future assessments, as appropriate. - Consider participation in statewide efforts to develop CWAM chapters for assessments and result implementation in urban and urban fringe areas. - Participate in review and implementation of the Fine Scale and Coarse Scale assessments of the SCVWD watershed stewardships plans. |
| Grade: Met Expectations |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| ## Action 8: Provide resources for Baylands Assessment The Wetlands Advisory Group (WAG) participated in the evaluation and verification of the CA Rapid Assessment Methodology. |  |  |
| Outcomes | Challenges | Next Steps |
| Determined that the Rapid Assessment Methodology can be adapted to be a prototype methodology for monitoring programs in the Santa Clara Basin. | Participation by WAG was intermittent, because the evaluation process was ongoing for several years. | Adapt the Rapid Assessment methodology for use in a Baylands Assessment program when one is implemented. Determine gaps/overlaps of Baylands assessment with salt pond restoration process and search for funding to cover gaps. |
| Grade: Needs Work |  |  |

| Objective 8: Coordinate regulatory requirements to address pollutants |  |  |
| --- | --- | --- |
| ## Action 9: Host a forum for the SCVURPP Hydromodification Management Plan The WAMS jointly hosted a forum for review of the SCVURPPP Hydromodification Management Plan (HMP). |  |  |
| Outcomes | Challenges | Next Steps |
| Facilitated input into the public process and the development of this pollutant management plan. | HMP is a very complex and divisive issue, that will evolve over time and may have significant implications for future development. | No next steps reported. |