Santa Clara Basin Watershed Management Initiative

# Core Group Minutes - Draft

# September 1, 2005

9:30 AM – 12:00 PM

City of San Jose –Watershed Protection Offices

Attending:	Lorrie Gervin, Jill Bicknell, Trish Mulvey, Ken Davies, Steve Osborn, Kristy McCumby-Hyland, Phil Bobel, Ken Schreiber, Sarah Young, Kirsten Struve, Mondy Lariz, Luisa Valiela, Pat Showalter, Bob Rhode, Richard McMurtry, Diane Zarate.

Co-Chairs: Phil Bobel, Lorrie Gervin

Scribe: Ken Davies

- INTRODUCTIONS AND ANNOUNCEMENTS

The Core Group members introduced themselves.

- REVIEW OF AGENDA

Added 5 minutes to workplan discussion.

- REVIEW MINUTES AND ACTION ITEMS

There were no changes to the July 2005 Core Group minutes.  In the Table below, Action Items are divided into two tables, Current Action Items and Future Action Items.  Within each table, Action Items are sorted by Action Item number.

| # | Carryover & Current Action Items (sorted by who the Action Item is assigned to) | Reference to Minutes | Assigned to | Date Due | Status |
| --- | --- | --- | --- | --- | --- |
| 426 | Bruce to work on a Fact Sheet for the Visual Preference Survey. | Sept. 2004 | B. Frisbey | # 6/6/05 | Latest draft being emailed to CG for review |
| 450 | All to contribute updates to List of Parallel Efforts. Alice to send out an email clarifying the information needed. | Feb. 2005 | All |  | Agendize for COS |
| 451 | Using list of parallel efforts as a start, produce a chart showing all the watershed-related efforts and stakeholder processes. | Feb. 2005 | Unassigned |  | Agendize for COS |
| 469 | Update WMI website to delete or make meeting location information accurate. | June 2005 | Alice/Ken | # July 2005 | # Done |
| 470 | Send out a “cleaned up” Workplan Matrix with the deletions suggested at the meeting. |  | Ken Davies | # 6/9/05 | # Done |
| 471 | Using Workplan Matrix, submit suggestions revisions and any additions for new Activities and tasks. |  | All | # End of June | # Done |

| # | FUTURE Action Items (sorted by date to) | Reference to Minutes | Assigned to | Date Due | Status |
| --- | --- | --- | --- | --- | --- |
| 350 | Convene a group and frame the discussion for data management needs among relevant parties (SCVWD, SCVURPPP) and report back to Core Group. | Sept. 2002 | Comm. Subgroup | 11/21/03 July 2005 | # Pending Steward- ship Plans |
| 326 | LUS to submit Short-term issue application for a forum for transportation and stormwater quality. | May 2002, page 1 | T. Mulvey, A. Oliveri | # July 2002 July 2005 | # Pending Guidelines & Stds and funding |

##### HCP Update

- Ken Schrieber gave the group an update on the HCP process (handout distributed)

- HCP has a liaison group of elected officials (San Jose, VTA, SCC, SCVWD) that met last week. Gilroy and Morgan Hill have now joined the group as non-voting members.

- Their agenda included:

  - Jones & Stokes has been hired to manage all the data collection for the HCP/NCCP

  - David Zippen is based in San Jose and will be the project manager.

  - State law requires that there be an independent science advisory body; it will be with Kleinschmidt and Associates.

  - Stakeholder facilitation will be handled by MIG, with Joan Chaplick as the lead.

  - Still need to secure consultants for: economist, public information, environmental review

    - There are some training opportunities that will be upcoming; Ken will notify the group as registration info becomes available. HCP website is hcp.sccgov.org

    - Jones & Stokes will also be holding a Habitat Conservation Planning “101”. That will be held on Saturday, January 21st, 2006, from 10:00 to 3:00.

    - Commitment to do a County-wide HCP is still very much there.

    - Everyone has been very pleased with the participation level from CA DFG and NOAA fisheries.

    - Members are still being solicited for the stakeholder group – there are still not enough applicants (see handout for those that have already applied).

    - Ken handed out applications for those interested.

    - The first meeting of the stakeholder group is Wednesday, November 16. Meetings will be monthly and probably run for about three and a half years. They will most likely be held in the evening for about 2 ½ hours. If interested, try to get something in to Ken Schreiber by 9/9/05.

    - There are currently no funds available to support the participation of non-profit environmental groups.

    - A decision was made very early on that this process would focus DFG permits and would not focus on section 404 permits. Ken thinks they should reconsider that very soon.

    - Including them would expand the technical complexities of the project.

##### FAHCE REPORT

- Pat Showalter gave the group a presentation on the FAHCE process (handouts & powerpoint).

- Might be useful for this kind of presentation to get on the agenda of the City Managers Association.

- Consensus committee is made up of Carl Wilcox, Gary Stern, Mary Ellen Dick, Richard McMurtry, Mondy Lariz, Richard Roos-Collins, Margaret Atkins (check w/MED), Stephanie Hastings, Larry Johmann, Pat Showalter, attorneys.

##### AUGUST RETREAT RECAP

- The group heard feedback on the WMI August Planning Retreat.

##### WMI CHAIR NOMINATIONS (CLOSE)

##### The WMI Chair nominations were heard.

- Trish Mulvey nominated as Core Group Chair

- Phil Bobel nominated as Vice Chair of External Affairs

- Diane Zarate nominated as Vice Chair of Internal Affairs

- Lorrie Gervin to continue in leadership capacity with COS and chair CCBS

- Nominations seconded and approved.

##### Other Subgroup Status Reports

Land Use Subgroup (LUS)

- Will be meeting on 9/7/05 from 10:30 to 12:00.

- Will notify COS if the joint meeting is not happening.

Stewardship Planning Advisory Group (formerly SPW)

- Met on 8/18.

- Good attendance; participation

- Focused on implementation strategies

- Haven’t scheduled another meeting yet.

- Need to agendize a Core Group discussion for October on the results and fate of this subgroup.

Watershed Assessment and Monitoring Subgroup (WAMS)

- Next meeting scheduled for 9/20/05 from 9:30 to 11:30.

- September’s meeting will be held jointly with the SCVURPPP Monitoring ad hoc committee to hear the results of the FY 04-05 stream monitoring activities.

- Adding Stevens/Permanente Creek Watershed Council volunteer monitoring program activities to WAMS September meeting agenda.

Communications (COS)

- Website updated to include page of links to all Planning Departments within the County and version 6 of the Stream Studies Inventory.

- Draft of Fact Sheet #4 handed out. Formatting changes were reviewed.

- Remove underlined language from retreat priority piece.

- On #4: replace “specific” with “on the ground”.

- On #5: Change to “Foster information sharing among…those…”

- On page 3, move discussion of third document to front of story. Then say “previously…” Phil will send revised version.

- Approval with changes to content

- Basin Plan needs priorities 4 & 5 revised per changes done in fact sheet version.

- Submittal needs to show track changes.

- Make new paragraph with “In its early years…”

- Ken to incorporate citations from Richard

- Draft submittal letter and Ken sign and send, with approval from Diane.

Wetlands Advisory Group (WAG)

- Haven’t met in a really long time.

- Does Core Group want to talk about this?

Indicators

- Haven’t met all summer, but meeting on September 8th at 10:00

## Bay M&M

- No report.

## Emerging Contaminants

- Want to present triclosan paper to CWEA conference in April.

- If paper is to be labeled as a WMI product, it should be presented to and approved by Core Group prior to April 2006.

##### ANNOUNCEMENTS

- Regulatory/Executive Forum meeting planned

- Audubon would like to continue to host a once-per-year creek meeting. They will sponsor website, and would like to partner on the creek meeting. That will be taking place on November 5, 2005. Trying to find funding for website.

- Watershed Protection offices will be moving to the old MLK Library in late October.

- Carl Mosher, Director of CSJ ESD has announced his resignation, effective on 9/9/05. John Stufflebean, current Assistant Director, will be acting director for the next six months.

- Palo Alto is getting closer to having the volunteer and agency creek monitoring data on their website. People can preview it at: www.cityofpaloalto.org/cleanbay/creeks

- SCVURPPP- Jill announced that SCVURPPP has requested proposals for a consultant to assist with the next phase of the Watershed Watch public outreach campaign, and a committee is currently reviewing the proposals.  In the meantime, SCVURPPP will be conducting a fall campaign focused on mercury and pesticides, with a media mix of print, radio and transit ads.

- NRCS has cost sharing agreements on land preservation. For more information, check www.nrcs.usda.gov/programs/eqip. Deadline at the end of November.

- next agenda/meeting

- Core Group Meeting

- 9/29/05 – ESD Offices

- 1:30 to 4:00 PM

- Items for agenda include:

- New meeting location

- NRCS programs (possibly with a speaker from Sustainable Conservation)

- Future TMDLs and Stakeholder Process

- WMI Retreat

- Stewardship Plans – Next Steps

- meeting evaluation

The group did not do an evaluation this month.

##### Issue Bin

The latest version of the Issue Bin is now located in the Documents section of the WMI website:

http://www.scbwmi.org/downloads-wmi.htm

# Subgroup Meetings

Below are the standing meeting dates and this month’s confirmed meeting dates for all Subgroups that announced their meeting information at the Core Group.  Please contact Subgroup Chairs to confirm the meeting date, time and location.  A contact list for Subgroup Chairs may be obtained from Ken Davies (ken.davies@sanjoseca.gov).

| Subgroup | Standing Meeting Date | Next Meeting Date | Meeting Time | Meeting Location |
| --- | --- | --- | --- | --- |
| Communications | 2nd, 4th Fridays | Sep 9, Sep 23 | 2 – 4 PM | San Jose WSP (3099 N 1st St., San Jose) |
| Emerging Contaminants Workgroup | No standing meeting date | TBA |  |  |
| Land Use Subgroup | 4th Wednesday | Sept. 7 | 10 AM (time to be confirmed) | San Jose WSP (3099 N 1st St., San Jose) |
| Permit Workgroup | No standing meeting date |  |  | San Jose/Santa Clara WPCP |
| Wetlands | No standing meeting date | TBA |  |  |
| Stewardship Planning Advisory Group (formerly SPW) | No standing meeting date |  | Time to be announced | SCVWD HQ, Room A-143 |
| WAMS (formerly WAS) | 3rd Tuesday | Sept. 20 | 9:30 AM – 11:30 AM | SJ WPCP |
| Workgroup I (WMI Indicators) | 2nd Thursday | Sept. 8 | 10:00 AM | San Jose WSP (3099 N 1st St., San Jose) |